# Project Planning & Management Document

### 1. Project Overview

- Project Title : Pascal

- Team Members & Roles : Sai, Ishani, Raksha

- The Shy Chameleon is a cute interactive toy that responds to people’s actions. It moves its head away when someone comes close, waggles its tail when touched, and changes the colour of its ring based on the colour it detects.The aim is to create a playful and engaging character that reacts through movement, touch, and colour.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Sai Chavare | -model making - Coding - Circuit diagram - Documentation -electronics -software | model making Responsible for designing and building the physical structure of the project, including 3D modeling, 3D printing, assembling parts, and ensuring the mechanisms for movement work properly. coding Responsible for writing and debugging the MicroPython code that controls the sensors, motors, and LEDs, and defining how the system responds to interactions. circuit diagram Responsible for creating a clear circuit diagram showing how all electronic components are connected to the ESP32 and power supply. documentation Responsible for recording the project process, including the concept, design development, electronics setup, and final outcome for presentation. electronics Responsible for wiring and assembling the hardware components such as sensors, motors, LEDs, and power modules, and troubleshooting any hardware issues. software Responsible for setting up the ESP32 programming environment, and ensuring the code runs smoothly on the system. |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Researching | Existing solutions research, what we could do research | done |
| Week 1 | Brainstorming | Finalizing and understanding feasibility | Done3 |
| Week 2 | Planning + Start Making | Circuit diagram, buying components, starting 3D model, getting it printed | In progress |
| Week 3 | Assembly | Assembling all components (electronics + 3D body) and testing. | Pending |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

Week 0
• Planned Tasks: Research existing solutions and explore possible ideas
• Completed Tasks: Completed research and identified direction for the project
• Challenges Faced: Narrowing down ideas
• Solutions: Compared options and selected the most feasible concept
• Next Steps: Move to brainstorming and concept finalization

Week 1
• Planned Tasks: Brainstorming and feasibility check
• Completed Tasks: Finalized concept and understood how it can be executed
• Challenges Faced: Ensuring the idea was practical
• Solutions: Broke down the idea into smaller technical parts
• Next Steps: Start circuit planning and 3D modelling

Week 2
• Planned Tasks: Create circuit diagram, buy components, start 3D model, begin printing
• Completed Tasks: Circuit diagram started, components purchased, 3D model mostly completed
• Challenges Faced: One key component arrived late, delaying progress. The 3D printer size was too small and not functioning properly, so the print had to be redone
• Solutions: Reprinted using a different setup, even though it took longer than expected
• Next Steps: Complete printing and begin assembly

Week 3
• Planned Tasks: Assemble all components and test the system
• Completed Tasks: Assembly completed and testing done successfully
• Challenges Faced: One NeoPixel stopped working and had to be replaced. A major issue occurred when the ESP32 stopped working just before submission
• Solutions: Quickly sourced a new ESP32 on the day of presentation and rebuilt the setup in time
• Next Steps: Final testing and presentation

Despite multiple delays and technical issues, especially in Week 2 and Week 3, the project was completed successfully. The system was fully functional during final testing, showing that persistence and quick problem-solving helped overcome the setbacks.